| Accent icon | Meeting Minutes |
| --- | --- |

# Call to order

A scrum meeting and a sprint Retrospective of our scrum **project** was held at **google-meet** on **20/10/2020.**

# Attendees

Attendees included **Sediqa Safa, Zahra Karimi, Abdul Matloob Ahmad, and Shahim Nadery as members of development team, Ali Reza Mohammadi as the product owner, and myself Humaira Farewar as scrum master of the project.**

# Members not in attendance

Members not in attendance included **none.**

# Reports

In this meeting the development team presented their work. The backend team Shahim and Matloob are done with the function to view all songs in a list, and the function to repeat all songs. The frontend team Zahra and Sediqa developed the design of the interface. Members of the development team discussed the coding and gave each other ideas.

As we were given more time to finish the project, I extended the deadlines for each task in the 2nd sprint.

# Unfinished business

None

# New business

Interface design

Function to add a section for playlists, adding them, removing them

Function for creating playlists

# Link of google-meet video

https://drive.google.com/file/d/1vgF4aBPxlcwgFrf1z9ym9b9nuG82Ra6\_/view?usp=sharing

|  |  |  |
| --- | --- | --- |
|  |  |  |
|  |  |  |