| Accent icon | Meeting Minutes |
| --- | --- |

# Call to order

A sprint planning meeting of **Scrum project** was held at **messenger chat-group** on **14/10/2020.**

# Attendees

Attendees included **Sediqa Safa, Zahra Karimi, Abdul Matloob Ahmad, and Shahim Nadery as members of development team, and myself Humaira Farewar as scrum master of the project. (The meeting was between scrum master and the development team)**

# Members not in attendance

Members not in attendance included **Ali Reza Mohammadi as the product owner.**

# Reports

In this meeting I (the scrum master) and the members of the development team reviewed the 2nd sprint backlog for the scrum project that was planned and discussed earlier with the product owner. The tasks were made clear for the rest of the team and the tasks were divided between the two-development team which was divided at the beginning to create the frontend and backend of the project and then bring it together. The estimated deadline for the project is 20th October.

# Unfinished business

none

# New business

interface design

Write function to view all songs in a list

repeat all songs

add a section for playlists, adding them, removing them

Write function for creating playlists

|  |  |  |
| --- | --- | --- |
|  |  |  |
|  |  |  |